| NC-RETS Change Request Form |
| --- |
| Project Issue Request ID: 0014 | Company Name Energy United | Type of Change: Enhancements | Date Requested: 6/21/2013 Priority: High |
| Instructions: Instructions: Complete the fields listed identified below. APX will complete the remaining fields. Requested by Date Requested Title Description Reason for Change Attachments/References In order to ensure APX will have time to complete the form prior to a Stakeholder meeting, please submit to ncrets@apx.com at least 2 weeks before the Stakeholder meeting. |
| Title: Add Cost Field for all RECs located in Account |
| Description: Adding a pricing field for RECs located in an account would allow us to keep up with the extended cost of unretired RECS as well as the cost of retired RECs. |
| APX Only: |
| APX Response and Deliverables:: Add new REC Pricing Report which would display all RECs currently held in the account including the following fields: Project ID ID Assigned to Project Project Name Name of Project associated with Project Serial Number Serial Number of REC Batch Vintage Vintage Month and Year of REC Batch Quantity Total RECs in Batch Status Retirement Subaccount Type: Retirement Active Compliance Subaccount Subaccount REC is Located Price per REC Open field that allows account holder to report and modify price Batch Price Quantity * Price per REC Total Fixed Total at bottom of the report for the following columns: Batch Price Price Per REC Quantity Status Filter Tabs located at the top of the Report to filter RECs by status: All Active Retired Pricing is only accessible to the owner. Pricing does not transfer with the REC if transferred to another account holder. |
| Estimate for Development Development 18 h System and Regression Testing 6 h Total 24 h |
| Cost Impact: Will be implemented on a Time & Material basis. Total Cost Estimate 24 Hours Applied to Annual Budget |
| *These are estimates based on requirements given. Changes to these requirements may alter the estimated hours and cost. |
| Schedule Release Date TBD |
| *Scheduling based on approval to proceed and APX available resources |
| Approvals: |
| APX: Bryan Gower Date: [Requestor]: Date: |
| NCUC: Sam Watson Date: |
| Does this change deduct from the allotted annual NC-RETS budgeted hours? Yes No |