| NC-RETS Change Request Form |
| --- |
| Project Issue Request ID: 0021 | Company Name: North Carolina Sustainable Energy Association (“NCSEA”) | Type of Change: Enhancements | Date Requested: Priority: High |
| Instructions: Instructions: Complete the fields listed identified below. APX will complete the remaining fields. Requested by Date Requested Title Description Reason for Change Attachments/References In order to ensure APX will have time to complete the form prior to a Stakeholder meeting, please submit to ncrets@apx.com at least 2 weeks before the Stakeholder meeting. |
| Title: NC-RETS Issuance and Retirement Report |
| Description: Problem. NC-RETS provides a table of RECs issued during a given year; however, the information provided is not granular enough to determine whether the RECs are in-state vs out-of-state or retired, see Figure 1 and Figure 2 below. NCSEA and its members are interested in getting additional detail and clarity on the “RECs Issued” public report to understand whether North Carolina is set to meet future REPS Compliance as RECs are generated and retired. Figure 1. The “RECs Issued” report is provided by NC-RETS and is accessible to the public. This report details the number of certificates by fuel type for a given year. See below for the “RECs Issued” report for 2013. The 2014 report will be available in April, 2015. Currently, the data available for RECs issued for a given year only provides detail of the fuel type (e.g. biomass and solar) and total number of RECs issued. For instance, in 2013 5,110,867 total RECs were issued, but it is not clear what is included in this total. NC-RETS does not provide information in the “RECs Issued” report whether the total RECs were generated in-state vs out-of-state, the total RECs retired out of the 5,110,867, the total RECs retired in-state out of the 5,110,867, and what vintage year were the RECs retired. For instance, in 2013 405,631 solar RECs were issued, but it is not clear what is included in this total. NC-RETS does not provide information in the “RECs Issued” report whether these solar RECs were generated in-state vs out-of-state or how many RECs within the 405,631 were retired. An aggregated report that details the number RECs generated and retired would provide insight into the number of RECs not retired. Figure 2. The “Utility REPS Compliance Report” is provided by NC-RETS and is accessible to the public. The utility compliance reports are made public after their approved filing with the Commission. NC-RETS Program Administrator (APX), stated that these RECs are included in the “RECs Issued” report, along with others, but this is just one piece of the (REC) pie. Solution. There are several routes that can be pursued to gain insight into the number of RECs that NC-RETS tracks. NCSEA is requesting that NC-RETS provide RECs issued information as displayed in Table 1 below. This information could be presented in more detail and include fuel-types, as reported by NC-RETS, broken down as displayed in Table 1; however, NCSEA believes that its request would be a good first step in achieving its goal to gain insight into how North Carolina will meet REPS Compliance. Column A Column B Column C Column D Column E Column F Column G Vintage Year Total RECs Generated (“RECs Issued” report) In-State RECs Generated [subset of Column B] Total RECs Retired Total RECs Retired by Vintage and Year Retired [total of values in a split cell should equal neighboring total in Column D] In-State RECs Retired In-State RECs Retired by Vintage and Year Retired [total of values in a split cell should equal neighboring total in Column F] 2008 2008 2008 2009 2009 2010 2010 2011 2011 2012 2012 2013 2013 2014 2014 2015 2015 2016 2016 2009 Split like above Split like above 2010 Split like above Split like above 2011 Split like above Split like above 2012 Split like above Split like above 2013 Split like above Split like above 2014 Split like above Split like above |
| Reason for Change: |
| Attachments/References: |
| APX Only: |
| APX Response and Deliverables: Create New Public Report: ‘REC Issuance and Retirements’ Report will have the following Columns: Column Name Description Vintage Year Year the Generation occurred Total RECs Issued Quantity of RECs Issued In-State RECs Issued Quantity of RECs Issued marked as In-State (In-State and Delivered) Total RECs Retired Quantity of RECs Retired Total RECs Retired by Vintage and Year Retired REC Retirements displayed by year retirement was submitted In-State RECs Retired Quantity of RECs Retired marked as In-State (In-State and Delivered) In-State RECs Retired by Vintage and Year Retired In-State REC Retirements displayed by year retirement was submitted Columns ‘In-State RECs Retired by Vintage and Year Retired‘ and ‘Total RECs Retired by Vintage and Year Retired‘ will be formatted as multi line text (not unique cells as provided in the NCSEA example): Vintage Year Total RECs Issued In-State RECs Issued Total RECs Retired Total RECs Retired by Vintage and Year Retired In-State RECs Retired In-State RECs Retired by Vintage and Year Retired 2008 2008 - 100 2009 - 200 2010 – 300 2011 - 400 2012 - 500 2013 - 600 2014 - 700 2015 - 800 2008 - 100 2009 - 200 2010 – 300 2011 - 400 2012 - 500 2013 - 600 2014 - 700 2015 - 800 2009 Split like above Split like above 2010 Split like above Split like above |
| Risk & Issues Involved: |
| External Impacts: |
| Estimate for Development Development 12 Hours System and Regression Testing 2 Hours Total 14 Hours |
| Cost Impact: Will be implemented on a Time & Material basis. Total Cost Estimate $0 (14 Hours deducted from annual NC-RETS budgeted hours) |
| *These are estimates based on requirements given. Changes to these requirements may alter the estimated hours and cost. |
| Schedule Release Date TBD |
| *Scheduling based on approval to proceed and APX available resources |
| Approvals: |
| APX: Bryan Gower Date: [Requestor]: Date: |
| NCUC: Sam Watson Date: |
| Does this change deduct from the allotted annual NC-RETS budgeted hours? Yes No |